Agenda

* [ALL] Update on finishing touches to scripts/website/hardware
* [ALL] Document and update on bug squashing progress
* [MS] To run through feature checklist.

Minutes

[AD] presented final database tables page with all search queries included, [IH] stated that the CSS still had to be built around the search boxed. [AD] agreed but stated he had limited experience with BootStrap, [IH] actioned this to [RS].

[AD] also fixed tab hijacking throughout the website by copying over his post method globally.

[WB] commented on the great usability and [MS] agreed that the break down to individual queries simplified the experience greatly.

[WB]’s updated valve names were rolled out and this was reflected in the drop downs across the zone control pages.

[AP] presented the hardware alongside [MM] including [AP]’s use of the LCD display to display the relevant connection information. [IH] congratulated him on implementing it as it made the system much easier to prime with the web backend.

Alongside this [AP] and [MM] created global database files to facilitate database connection and improve ease of reading of the source code by eliminating the need for connection details in each page.

[IH] checked user stories and found them all to be in place and inline with the solution created, although he did express concern on bugs and usability.

It was proposed by [IH] that from now until the next meeting all features should be tested at least thrice by all members. [MS] agreed and said it was imperative that the system operates flawlessly across the board. No new features, just bug checks.

Goals For Next Meeting

* [ALL] Bug check every page and every script.