Agenda

* [IH] and [RS] to present tasks for final hours of work before sprint 1 deadline
* Team members to upload everything so far to GitLab and explains what they’ve completed
* Tasks outlined and prioritised for final working sessions

Minutes

[AD], [RS] and [WB] discuss their progress so far involving the website. Although they can read and write to the database from the website, the website itself Is looking very basic. [AP] said that website didn’t necessarily have to look yet and [MM] agreed discussing that the website now was function over form. [WB] said that he’d like to add some CSS when the bugs had been ironed out. Bugs which included the drop downs and selecting the required valve which yet didn’t work and was a placeholder. [RS]’s login script was also currently a placeholder.

[AP] and [MM] have totally streamlined their solution and their website and hardware work almost perfectly. [RS] has asked them about monitoring volume and [AP] and [IH] discussed various means including lasers and weight-based systems. [MM] brought up that simplicity is key in a system that could be volatile, [AP] agreed. Aside from the above [AP] and [MM] had commented and uploaded all code so far including legacy code, they also spent time with whiteboard to go through and enhance the groups understanding before the 29th.

[IH] utilised the whiteboard to micromanage and give everyone their final goals for the last pushes before we have a true, minimal viable product. All of which have been compiled into action points below and in typed form for all members tor refer too. [WB] admits that he is worried, [AP] is confident in his and [MM]’s abilities to deliver whilst [IH] offers his and [RS]’s help with the website convergence.

Goals For Next Meeting

* All team will be present for website convergence
* [MM] will tidy up his hardware implementation to a presentable unit for the customer
* [RS] will publish and circulate documentation of our solution
* [IH] Meet Steve and get final hardware